Quicklly Website Redesign

Provisional Screen Inventory, Scope Breakdown, and Suggested Design Phases

1. Executive Summary

| Metric | Current Estimate |
| --- | --- |
| Confirmed / directly reviewed core screens | Approx. 20 |
| Provisional unique page templates | Approx. 54–60 |
| Modals, drawers, overlays, and major UI states | Approx. 15–20 |
| Total redesignable UI assets | Approx. 70–80 |

2. Suggested Redesign Phases

| Phase | Scope | Estimated Screens | Main Coverage |
| --- | --- | --- | --- |
| Phase 1 | Foundation & Core Storefront | 12 | Design system, global navigation, home, search, category/store listing |
| Phase 2 | Product, Cart & Checkout | 13 | PDP, cart states, checkout steps, payment and confirmation states |
| Phase 3 | Customer Account & Orders | 14 | Dashboard, profile, addresses, wishlist, orders, tracking and invoice |
| Phase 4 | Programs, Rewards & Membership | 8 | Quicklly Pass, referrals, ambassadors, rewards, gift cards, Shubhpuja |
| Phase 5 | Marketing & Corporate | 11 | About, blog, contact, careers, press, reviews, legal and seller pages |
| Phase 6 | Authentication, Utilities & Overlays | 10 | Login, signup, OTP, address picker, popups, drawers and utility states |

Phase 1 — Foundation & Core Storefront

| ID | Screen / Experience | Type | Discovery Status |
| --- | --- | --- | --- |
| P1-01 | Global Header — Desktop | Shared template | Reviewed |
| P1-02 | Global Navigation / Mega Menu | Shared template | Reviewed |
| P1-03 | Mobile Navigation Drawer | Drawer | Reviewed |
| P1-04 | Global Footer | Shared template | Reviewed |
| P1-05 | Home Page | Unique page | Reviewed |
| P1-06 | Global Search Entry | Shared component | Reviewed |
| P1-07 | Search Suggestions | Overlay / state | Pending |
| P1-08 | Search Results | Listing template | Provisional |
| P1-09 | Category Landing | Listing template | Reviewed |
| P1-10 | Store Landing | Listing template | Reviewed |
| P1-11 | Shop by Stores | Listing page | Provisional |
| P1-12 | Online Deals / Promotional Listing | Listing page | Provisional |

Phase 2 — Product, Cart & Checkout

| ID | Screen / Experience | Type | Discovery Status |
| --- | --- | --- | --- |
| P2-01 | Product Details | Product template | Reviewed |
| P2-02 | Product Image Gallery / Zoom | Overlay / state | Reviewed |
| P2-03 | Product Specifications & Delivery Accordions | Section pattern | Reviewed |
| P2-04 | Product Description / FAQ Content | Section pattern | Reviewed |
| P2-05 | Related / Customer Also Viewed | Section pattern | Reviewed |
| P2-06 | Cart Drawer — Items State | Drawer | Reviewed |
| P2-07 | Cart Drawer — Empty State | State | Reviewed |
| P2-08 | Cart — Minimum Order Warning | State | Reviewed |
| P2-09 | Cart — Upsell / Promotion State | State | Reviewed |
| P2-10 | Checkout — Address & Customer Details | Flow step | Pending |
| P2-11 | Checkout — Delivery / Slot / Shipping | Flow step | Pending |
| P2-12 | Checkout — Payment & Order Review | Flow step | Pending |
| P2-13 | Order Success / Payment Failure | Outcome states | Pending |

Phase 3 — Customer Account & Orders

| ID | Screen / Experience | Type | Discovery Status |
| --- | --- | --- | --- |
| P3-01 | My Account Dashboard | Unique page | Reviewed |
| P3-02 | Update Profile | Form page | Provisional |
| P3-03 | Change Password | Form page | Provisional |
| P3-04 | Address Book | Management page | Pending |
| P3-05 | Add Address | Form / modal | Reviewed in overlay |
| P3-06 | Edit Address | Form / modal | Reviewed in overlay |
| P3-07 | My Wishlist | Listing page | Provisional |
| P3-08 | My Orders | Listing page | Provisional |
| P3-09 | Upcoming Orders | Listing page | Provisional |
| P3-10 | Order Details | Detail page | Pending |
| P3-11 | Order Tracking | Detail / timeline | Pending |
| P3-12 | Invoice | Document view | Pending |
| P3-13 | Cancel / Return / Reorder | Action states | Pending |
| P3-14 | Account Navigation / Sidebar | Shared template | Reviewed |

Phase 4 — Programs, Rewards & Membership

| ID | Screen / Experience | Type | Discovery Status |
| --- | --- | --- | --- |
| P4-01 | Quicklly Pass — Public Landing | Marketing page | Provisional |
| P4-02 | Quicklly Pass — Account Dashboard | Dashboard page | Provisional |
| P4-03 | Refer a Friend | Program page | Provisional |
| P4-04 | Circle Rewards | Dashboard / program | Provisional |
| P4-05 | Gift Cards | Program page | Provisional |
| P4-06 | Brand Ambassador | Marketing / application | Pending |
| P4-07 | Student Ambassador | Marketing / application | Pending |
| P4-08 | Be a Hero / Shubhpuja Experience | Program pages | Pending |

Phase 5 — Marketing & Corporate

| ID | Screen / Experience | Type | Discovery Status |
| --- | --- | --- | --- |
| P5-01 | About Quicklly | Content page | Provisional |
| P5-02 | Contact | Form page | Provisional |
| P5-03 | FAQ | Content page | Provisional |
| P5-04 | Careers | Listing / content page | Provisional |
| P5-05 | Blog Listing | Listing template | Provisional |
| P5-06 | Blog Details | Article template | Pending |
| P5-07 | Press Listing | Listing template | Provisional |
| P5-08 | Reviews | Content / social proof | Provisional |
| P5-09 | Privacy Policy | Legal template | Provisional |
| P5-10 | Terms & Conditions | Legal template | Provisional |
| P5-11 | Seller Portal / Seller Entry | External / portal entry | Pending |

Phase 6 — Authentication, Utilities & Overlays

| ID | Screen / Experience | Type | Discovery Status |
| --- | --- | --- | --- |
| P6-01 | Login — Email | Modal | Reviewed |
| P6-02 | Login — Phone | Modal | Reviewed |
| P6-03 | Signup | Modal | Reviewed |
| P6-04 | OTP Verification | Modal | Reviewed |
| P6-05 | Forgot / Reset Password | Form flow | Pending |
| P6-06 | Country / Location Selector | Modal | Reviewed |
| P6-07 | Change Address / Address Picker | Modal | Reviewed |
| P6-08 | Ask Quicklly | Support modal | Reviewed |
| P6-09 | Share Cart & Earn Rewards | Promotional modal | Reviewed |
| P6-10 | Generic Error, Empty, Loading & Validation States | System states | Pending |

3. Working Screen Count

| Category | Estimate | How to Use It |
| --- | --- | --- |
| Core page templates | 58 | Primary number for proposal and planning |
| Major modals / drawers / overlays | 10–15 | Often shared across multiple pages |
| Important empty / error / success states | 8–12 | Should be included in redesign scope |
| Approximate total UI assets | 76–85 | Includes screens, overlays, and key states |

4. Scope Assumptions for Quotation

Desktop and responsive mobile adaptation are included unless the proposal says otherwise.

Dynamic product pages, store pages, category pages, blog articles, and legal pages are counted as reusable templates, not separate designs per URL.

The final screen count may change after full checkout, order, and program-flow discovery.

One shared design system should cover typography, colors, spacing, buttons, forms, product cards, tables, modals, drawers, accordions, and status patterns.

The scope should define the number of revision rounds and whether UX flows, wireframes, prototyping, and developer handoff are included.